Week One

Tasks

* Setup / initialization
  + API setup
  + Portal / Rumblefish API communication.
  + Code base, and development environment setup
  + Git initialization and version control setup
* Navigation and Administration Structure
  + Initial framework
  + Basic permissions
  + Local database schema

API Requirements

In week one Launchside anticipates using API calls for portal authentication and will need to be provided API keys and access.

Week Two

Tasks

* Users
  + Authentication
  + Groups (client, artist, admin, super-admin)
* Accounts
  + Artist creation
  + First time account creation.
  + Editing own account information
  + Account Notes
  + Password Change
  + Document upload / view / remove
  + Account Search

API Requirements

* Artists Creation
* Artist Editing / Updating
* Document Receiving and listing
* Account Searching / listing

Week Three

Tasks

* Clients
  + Creating
  + Editing
* Songwriters
  + Creating
  + Edit
  + Search
* PRO
  + Add / Edit / list
* Publishers
  + Add / Edit / list

API Requirements

* Client Creation / updating
* Songwriter creation
* Songwriter searching
* Preforming Rights Organization creation / updating / listing
* Publisher creation / updating / listing

Week Four

Tasks

* Asset Management
  + Creating assets
  + Editing assets
  + Viewing single asset details
  + Deleting an asset
* Asset Search
  + Mapping of all available options for searching assets
  + Hooking up and implementing Cilo

API Requirements

* Asset Creation workflow, server information for files.
* Asset details updating
* Licensing listing (for assigning an license to an asset)
* Pulls and searches with Cilo Data

Week Five

Tasks

* Catalogs
  + Adding / Editing
  + Search
  + Adding / Removing Assets
  + Licensing association
* Portals
  + Adding / editing
  + View / Search
  + Adding / Removing Catalogs
* Licenses
  + Add / Edit
  + Detail Views

API Requirements

* Catalog Creation / editing
* Catalog Searching
* Catalog Asset assignment / removal
* Portal creation / editing
* Portal Searching
* Portal Catalog assignment / removal
* License creation / editing
* License Details

Week Six

Tasks

* Playlists
  + Creation / editing
  + Adding / Removing Assets
  + Asset Search Extending
  + Relationship Views (allowing to create play lists in searches etc)
  + Downloading
  + Persistence
  + Searching playlists
  + Sharing Playlists
  + Organizing / sorting

API Requirements

* Playlist Creation and editing / updating
* Playlist asset adding / removing
* Playlist searching
* Playlist media Downloading / exporting
* Asset Confirmation inside a playlist
* Closing playlist creation (marking as submitted)

Week Seven

Tasks

* Publishers
  + Add / Edit
  + Search
* Royalties
  + Report pull based on artist, label, and catalog
* Invoices
  + View / Change Status
  + Add $ amounts
  + Notes
* Logging Reports
* Asset Removal Process
  + Select assets by groups
  + Removal choices
  + Removal confirmation and statement of reason.

API Requirements

* Publisher addition / updating actions
* Publisher Search
* Royalty report pulling
* Invoice Retrieval / Updates
* Invoice notes submittal / retrieval
* Logging report pulling
* Asset Removal submission

Week Eight

Tasks

* CRUD administration of users
* CRUD content management
  + Expanding on navigation and framework setup in week one
  + Help section initial creation
* Permissions Checking

API Requirements

* Ability to update account types, and remove accounts

Week Nine

Tasks

* Interface Flow
  + Artist Search / account listings
  + Views linked together
* Player Persistence / Review
* Review / Catch up

API Requirements

As Needed

Week Ten

Tasks

* Bug Testing
* Polish / Extra (nice to have) features

API Requirements

As Needed